| 部門 | IC設計部 |  | 日期 | 2026/05/28 |
| --- | --- | --- | --- | --- |
| 撰寫人 |  |  |  | 林文仲 |

工作週報應於每週一中午前繳交，中英不拘。內容以敘述過去一週工作重點為主，包含主要工作項目、面對之問題、解決之問題、與重要發現。

Task Items; Progress. SM2758 Development Plan: - Discussion - Auto acquired read buffer address to reduce read buffer keeper times. - Auto SN comparison with auto wait before the DMA Queue execution. - Milestone.1 Main feature development (3/E) - [Feature] inverse Zigzag CMDQ operation (4/E) (Piper) - LDPC will update IP again on 5/15 - FFC database merge for FPGA verification - Milestone.2 Related to MSquare IO integration (5/M) - Version MS2ONFI6X4800SF005LS_S01A01_01.01.006 FDI version update - Stage 2 - Hierarchy Partition (Taylor) - Host Function part (Kyle/Taylor) - [M2IO] Low DQS mode control - [M2IO] Warmup cycle - [M2IO] Control path register slice for long distance - Device Function (Terry) - [M2IO] Bridge Mode connection - Clock type (Taylor/Angus/Dennis) - [M2IO] PLL initial Flow (Doc Ready, Continue on C code flow translated) - [M2IO] DLL initial Flow (Doc Ready, Continue on C code flow translated) - IO mode flow (Taylor/Angus) - [M2IO] GPIO mode/Bypass mode/PTM - [M2IO] Loopback mode - [M2IO] Training flow - [M2IO] IO initial configuration flow - DFT flow (Simon) - FPGA HAPS - Prepare 2-rd release FPGA (2ch/3DEC, formal, performance version) (Only System Part) - Prepare 2-rd release FPGA (2ch/3DEC, formal, performance version) (System + NFC Part) - M2 version FPGA try-run - FPGA HAPS-SX Survey (Eric) - IO macro need update; Done 90% Done Done Done On-going On-going Done 80% Done Pending 70% On-going 60% Done On-going Pending Pending Pending On-going Done Done On-going Pending.